Initial Project Planning

| Attribute | Project Details |
| --- | --- |
| Project Name | Smartphone Usage, Digital Addiction & Well-Being Analytic |
| Maximum marks | 4 marks |
| Team id | Individual |

Product Backlog & Sprint Schedule

Use this core matrix to break down your epic features, prioritize tasks, and manage timeline ownership across sprints.

| Sprint | Epic / Feature | Story ID | User Story / Technical Task | Story Points | Priority | Assignee | Start Date | End Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Engineering | USN-01 | As a data analyst, I want to clean the screen-time dataset (handling missing values, sorting fields) so that it is ready for feature engineering. | 3 | 🔥 High |  |  |  | ⏳ Missing |
| Sprint-1 | Data Engineering | USN-02 | Create a processing script to extract summary stats (mean social media hours, average sleep hours by gender). | 2 | 🔥 High |  |  |  | ⏳ Missing |
| Sprint-1 | User Management | USN-03 | As a user, I can register for the application by entering my email, password, and confirming password. | 2 | 🔥 High |  |  |  | ⏳ Missing |
| Sprint-1 | User Management | USN-04 | As a user, I will receive a confirmation email once I have registered. | 1 | 🔥 High |  |  |  | ⏳ Missing |
| Sprint-1 | User Management | USN-05 | As a user, I can log into the application securely using my email and password. | 1 | 🔥 High |  |  |  | ⏳ Missing |
| Sprint-2 | EDA & Dashboards | USN-06 | Build an interactive visual dashboard displaying addiction level correlations based on demographic age groups. | 5 | ⚡ Medium |  |  |  | ⏳ Missing |
| Sprint-2 | User Management | USN-07 | As a user, I can log in or register quickly through integration with Gmail. | 2 | ⚡ Medium |  |  |  | ⏳ Missing |
| Sprint-2 | User Management | USN-08 | As a user, I can log in or register through integration with Facebook. | 2 | 🧊 Low |  |  |  | ⏳ Missing |
| Sprint-3 | Model Training | USN-09 | As a data scientist, I want to train a classification model to predict addicted_label (0 or 1) using daily screen time profiles. | 5 | 🔥 High |  |  |  | ⏳ Missing |
| Sprint-3 | Model Deployment | USN-10 | As an end-user, I want to input my daily screen time and receive an instant estimation of my predicted stress and addiction tier. | 3 | 🔥 High |  |  |  | ⏳ Missing |